Software Engineering

TEXT:

A chapter is assigned from:

Extreme Programming Explored, William C Wake, Addison Wesley, 2002

OBJECTIVES:

The student shall be able to:

- Define and describe the 12 core practices of the XP team: Simple design, Testing, Refactoring, Coding Standards, Collective ownership, Continuous integration, Metaphor, 40-hour workweek, Pair programming, Small releases, On-site customer, Planning game

- Describe how these practices solve software engineering process problems

CONCEPTS:

Introduction					1 hour

Lab: Extreme Programming Project	2 hour

Discussion: XP vs. CMM			1 hour

Total						3 hours

# Agile Software Development

Agile Techniques emphasize:

Customer-Driven: Quality = Customer happiness

Short Iterations ( Rapid Feedback:  Customer gets deliveries and provides feedback often

Embrace Change:  Feedback results in change in product, embrace rework

Evolutionary Modeling: Design just enough to build for release

Bare Sufficiency, no Excess: Minimize decisions to avoid extraneous work

Prove with Code:  Code delivery best indicator of progress and acceptance

Two techniques:

Agile Modeling:  Explicit modeling

Extreme Programming:  Implicit modeling

Justification for Modeling:

Attractive to visual thinkers

Think before coding

Method of communication

An agile model

Is just barely good enough

Fulfills their purpose

Are understandable to the team

Are sufficiently accurate, consistent, and detailed

Are as simple as possible

Shows incremental change: Just enough to get by, feature-wise

Can be on whiteboard: Documentation is minimized but may be necessary for future enhancements

# Extreme Programming

Customer decides:

- Scope: What the system shall do

- Priority:  What features are most important

- Composition of releases

- Dates of releases

Programming team decides:

- Estimated time: Time to add a feature

- Technical consequences: Provides information about technical choices, but customer makes final decision (e.g. selection of database)

- Process: How the team will work

- Detailed schedule:  When parts will be completed within an iteration

12 Core Practices:

Simple design

Testing

Refactoring

Coding Standards

Collective ownership

Continuous integration

Metaphor

40-hour workweek

Pair programming

Small releases

On-site customer

Planning game

# Twelve Core Practices of an XP team

### Programming:

Simple design

- Spike:  A minimal, throw-away code design, assists in deciding on a time estimate or an architecture

- Metaphor: Identifies key classes and interactions

- First Iteration: A functioning skeleton that defines stories for the release

- Zero Feature Release (Ziffer): Release that does nothing but establishes architecture

Testing

- Cycle: Write, compile, run unit test code, code, compile, test program code

- Cycle takes 1-10 minutes: avg. 5

- Write just enough code to make tests pass.

Refactoring: Improve the code design without changing external behavior

- Smelly code: Code that is not clean, overly-complex code, code not adhering to standards, duplicate code, useless or incorrect comments

- Make small, incremental improvements

- Unit tests already exist to verify correct programming

- Result: Simple, flexible code

Coding Standards

- Coding standards may include: indentation, naming standards, use of braces

### Team Practices:

Collective Ownership

- The whole team owns code: anyone can change the code

Continuous Integration

- Integration occurs several times per day by one team at any time

- Integration system: Single machine may be dedicated to integration or a token may be used to indicate integration in progress

- When pair finishes a work session they integrate what they have done

- Integration system must be left with 100% working unit tests

Metaphor

- Enables team to agree on an architecture

- Defines the key objects and interactions for the solution

- Defines a common set of names, and interfaces, between classes/systems.

Coding Standards

- Team selects a coding style, and uses it

- Coding standards may include: indentation, naming standards, use of braces

40-hour Work Week

- Eight-hour burn: After working over 8 hours people become less productive

- Two weeks of overtime is a sign of problems

- May include 4 hours of ‘play time’: learning new skills

Pair Programming

- Provides on-the-spot code reviews and team learning

- Typist thinks tactically, partner thinks strategically

- No exceptions to pair-programming rule

- Partners are changed after a number of hours, or at least every day

- Driver is changed a few times an hour or every couple minutes

- Team corrects bad attitudes: disengaged programmers

- Open workspace: Pairs work in open room

- Can hear conversations of other pairs and contribute

Small Releases

- Product in customer hands early: Deliver the agreed-upon stories the customer wants most

- Customer tracks project status

- Programmers learn about problems early and avoid extraneous features

- Whole features released

### Processes:

On-Site Customer:

Customer makes critical decisions about requirements

Customer writes acceptance tests for each story

Customer runs acceptance tests

Customer steers the iteration

Customer accepts final release

Testing

Unit Tests: Continual testing during coding

Integration Tests: Tests written during integration

Acceptance Tests: Designed by customer

May be tests on cards or tests in a spreadsheet

Every day run acceptance tests for all stories to be implemented in iteration

Small Releases

- Iterations: 1-3 weeks

First day of Iteration: Customer selects stories to implement

Create task cards (or task whiteboard entries), by splitting story into tasks

Each task should take <= 3 days

Create Unclaimed Tasks pile

Each programmer selects tasks to implement, estimating their duration

Spikes and previously tracked history may be used to estimate time

If tasks don’t fit for iteration, customer splits or defers story, or adds in a new story

- Iteration date is fixed: features are dropped if necessary

- Release: 1-3 months

- Celebrate a release, relax before starting next release

Planning Game

- Customer writes the stories on blank cards

Card Title: Story: <Story Title>

Card Body: Sentence or short paragraph describing a desired feature

- Programmers estimate time (via spikes)

Each story is translated into ideal programmer weeks (or story points)

Programmers may use spike to get better time estimate

If an estimate > 3 weeks, customer must split story.  (Smaller estimates are usually more accurate)

Ideal programming weeks may translate into 2-3 weeks of effort

- Customer plans releases

Customer prioritizes stories: high: must-have, medium: should-have, low: could-have

Programmers define the velocity: how many story points the customer should expect for the fixed duration

Customer selects stories and release date, based upon given constraints

Customer can change priorities at any time

### Managing XP Projects

Three Roles:

Project Manager

Tracker

Coach

These functions may be fulfilled by one or more people

Manager: Manages people and problem

Is the external interface to the world

Forms the team

Obtains resources: machines, space

Tracker: Tracks whether team is on schedule for deliveries

Release Plan:  Lists stories planned this release and stories deferred.

Iteration Plan

Determine number of task points completed and remaining

Tracks task points implemented per programmer last iteration

Helps in estimating time for next iteration

Acceptance Tests

(Bar) Chart indicates number of tests, and number of tests passed

Can use spreadsheets for tracking

Coach: Mentors the team in XP processes

On-site, centered, unflappable, mentor, coach, monitor

Corrects people who are not following XP process

Meetings:

Release planning meeting: Select stories

Iteration planning meeting:  Define tasks for iteration

Daily standup meetings: 10-minute meetings identify problems and who will solve them, defines start of day

Release/iteration celebrations

### Why XP works:

Excellent communication:

Open workspace

Customer on-site

Paired programming

Built-in Validation

Automated repeatable tests

Paired programming

Small Iterations

Multiple integrations per day

1-3 week iterations release workable systems

Releases every few months

Discussion:

How do the 12 core practices solve software engineering process problems, compared to traditional software engineering methodology?

### Lab:

Write a questionnaire each, for a customer and a software developer, to determine which each would prefer to work with.

### Project:

The timetrack program assists software engineers in tracking the amount of time they spend on various activities.  Users edit their activities in the project.inp file.  When timetrack is run, timetrack displays the items listed in the project.inp file.  At the timetrack user interface, users may select a task:

Count time against a selected activity: Run a timer on the selected activity.  Discontinue timers on other activities.  Display amount of time used on activity since timetrack was run.

Go on break: Keep program open, but do not have an active activity

Correct time: Adjust time for an activity up or down

Exit time track: Save times for activities with non-zero times, into the file timeuse.out.

The file project.inp contains a list of activities, with one activity per line.

Example:

Write Requirements document

Code and unit test project subsystem

Develop Acceptance Test Plan

The file is created manually.

The file timeuse.out contains a list of activities preceded by the number of minutes spent on the activity:

Example:

180 Write Requirements document

240 Code and unit test project subsystem

60  Develop Acceptance Test Plan

This file is appended to.  So for each time it is opened or closed, the file will get longer.

Rules:

Pairs Programming:  You must program in pairs

Partner Switching:  You must switch partners every class period

Test-Driven:  You must write the test code before the code to implement it.

15-Minute Cycles:  Test and code occurs in 15 minutes.

Frequent Integration:  At least one integration per pair per class period

Customer Participation:  Customer writes test plan on integration machine.  Project acceptance is when all tests pass.